## Slide 1: Feedback tracking & Lessons
June 8, 2015
Cvoice team

## Slide 2: Objectives
Track all good & bad feedback
Open mind for Continuous improvement (kaizen)
Root cause analysis based on 5-why
AR (actions register)

## Slide 3: Events
June 5: acc haibui is closed contract. Feedback from Bernd is low: 2-star / 5-star

## Slide 4: Root cause?
Slow communication
Quality of code
Wrong deliver task for 3 account
Experience when work direct to customer
Spend much time for simple task
Don’t ask clearly when get stuck

## Slide 5: Data
English: don’t understand sometime
Coding skills: quality is low
Communication: don’t ask when have doubt, unclear, or asking too late
Ticket: have tickets which hold in long time.

## Slide 6: Root Cause Analysis
Communication skill / English
Programing skill
Task assignment to wrong people

## Slide 7: Lessons
Communication is key. 98%.
Silent “Say nothing” means we're in dangerous zone. Keepalive.
Training about working skills.

## Slide 8: Recovery actions
Discuss with bernd about 2*, suggest to change feedback. Owner: L
Pull tasks philosophy/method: don’t rely on Rainer 100% by building trust. Tasks routing, phan deu cho 2 cap. Owner: L.
Toeic test to know where he’s (phuongvo). Owner: P
Keep pair quy+phuong. Owner: Q|P
Training working behavior*. Owner: L
Bi-daily standup for vnc with detail ticket. Owner: All.
Visualise by team board.
Chat trong room cua cvoice / vncbiz

## Slide 9: Next meeting?
PhuongVo tested English: 490